## Slide 1: OneTooCalendar

## Slide 2: Meet the team

## Slide 3: Purpose
Enhance Google Calendar users’ experiences
Provide a “backlog” of tasks that have not had a time planned out for them

## Slide 4: Goals
Provide a user experience similar to Google Calendar
Provide a backlog for events

## Slide 5: Timing
Was about ~85% on track with my plan
Some things were completed in a different order than planned
  Backlog before drag and drop
  Event caching after editing
Some things took a little more time than anticipated
  Editing
  Drag and drop
  Caching
Some things are still not yet completed (but that’s okay!)
  Adding new events
  Keeping/editing time durations in the backlog
  “Resize” events to adjust durations
  Installer

## Slide 6: What’s new?
For the midterm, there was presented a simple calendar viewer
  Grabbed events from Google Calendar
  Displayed them in a grid using a random color for each calendar
What’s changed:
  Event editing
  Drag and drop
  Backlog
  Colors are correct
  Dynamic column creation for overlapping events
  Caching events fetched and changes to them

## Slide 7: Change management
Present it as an alternative to Google Calendar
Emphasize the security and convenience of the application
Will be adopted organically
In the future, a self-contained installer will make setup trivial
Webinars available to teach usage
GitHub issues and a contact email will be used for help/reporting problems

## Slide 8: Live demo

## Slide 9: Challenges
Drag and drop was a lot harder than expected
Keeping track of what was cached, and what in the cache was out of date/up to date
Attempting visual consistency with Google Calendar
Synchronizing quickly
Not flopping if there were connection errors
Column calculations

## Slide 10: Thanks!